## Slide 1: 23 CFR 667 - PERIODIC EVALUATION OF FACILITIES REPEATEDLY REQUIRING REPAIR AND RECONSTRUCTION DUE TO EMERGENCY EVENTS

## Slide 2: Requirement
23 CFR 667 Periodic Evaluation of Facilities Repeatedly Requiring Repair and Reconstruction Due to Emergency Events
[a.k.a. 23CFR 667 Resiliency Requirements]
The State and local agencies “shall conduct statewide evaluations to determine if there are reasonable alternatives to roads, highways, and bridges that have required repair and reconstruction activities on two or more occasions due to emergency events.”

## Slide 3: Evaluations
For Local Agency Fed-Aid Projects:
State Evaluation
  Create and Maintain a List of Repeated Disaster Damage sites
  Sites of Repeated Disaster Damage Table (a.k.a. SORDD Table)
Local Agency Evaluation
  Review every Fed-aid project for disaster damage within limits of project
  If site(s) found, consider alternatives that address root cause of disaster damage
  Document efforts and report results of evaluation

## Slide 4: Consequences for Non-Compliance
Not allowed to program project RW and CON in FTIP/FSTIP
Not allowed to authorize federal funds RW and CON phases of work

## Slide 5: SORDD Table
List of locations damaged in two or more disaster events
Based on ER disasters and approved ER projects
[to be] Posted on Division of Local Assistance web site [internet]
Entire table reviewed & updated a min. once every 4 years
Updated After Every Disaster Event

## Slide 6: Forms
Forms document project compliance with 23 CFR 667 requirement
Forms also guide local agency through compliance steps
Forms
  23 CFR 667 Resiliency Certification
  23 CFR 667 Resiliency Worksheet
Worksheet also usually includes a Benefit-Cost Analysis

## Slide 7: Three Step Process
Evaluate
Document
Report

## Slide 8: Procedure
Preferably begin certification during the project planning phase
Determine proposed project Scope and location
Begin 23 CFR 667 Resiliency Certification form
Compare project limits to Sites of Repeated Disaster Damage Table
If no matches:
  complete 23 CFR 667 Resiliency Certification form, report, file [Done!]
If one or more site within project limits continue with evaluation
Follow Directions on 23 CFR 667 Resiliency Certification form
  Complete 23 CFR 667 Resiliency Worksheet and Benefit-Cost Analysis
  complete 23 CFR 667 Resiliency Certification form, report, file [Done!]

## Slide 9: Important Notes
Requirement is to consider alternatives not implement alternatives
If alternatives are not implemented will need to explain why
Completed 23 CFR 667 Resiliency form(s) are required:
  As part of the RFA submittal package for RW and CON
  As part of request to program RW and CON in the FTIP/FSTIP